Aug 13-28 Aug29-Sep27 Oct 1-31 Nov 1-15

13-14 14-20 Aug 21-28 Aug 29-3 Sep 4-10 Sep 12-18 Sep 26-27 1-4 Oct 5-6 O 7-9 Oct 10-13 O 14-15 16-18 O 19-20 21-25 Oct 26-27 28-29 30-31 1-2 N 3-6 Nov 7-8 N 9-12 Nov 13-15 N Team Formation Brain stoming PREPARATION Project decision or idea

Rules and regulations

Features Discussion Project Statement REQUIREMENT PHASE Feasibility and Rejection report

Decision of SDLC model and Questions for survey Questionaires and surveys

[All] Design [All] Initialise project [Server] User Account MILESTONE-1 [CA,Extension] User login and Register

[Extension,Server] Highlighting [CA] List highlights of User [All] Testing

[All] Design MILESTONE-2 [Server,CA] Create note on demand

[Server,Extension]Adding tags and categories to highlights with search features [CA] Search features [All] Testing

[All] Design MILESTONE-3 [Extension] Rehighlighting text in browsers

[Extension] Highlight in google search [All]Commenting feature on Highlight with edit document [All] Testing

MILESTONE-4 [All] Finalising documentation

[All] Deployment

Group 1 CS Author : Manikanta Date: 28-9-16